# Competitive Survival Merge Defense

# Revised Technical Audit, Repair Plan & MVP Development Proposal

Document type: Client decision package (updated audit)

Source of truth: Full Game Design Concept V2.docx (MVP GDD)

Codebase reviewed: Assets/Script, Assets/_Prefabs, Assets/Scenes, Assets/Resources, Assets/Documentation

Original audit date: 2026-08-01

Revision date: 2026-08-03

Revision reason: Client feedback — product direction, continue vs rebuild, repair plan, roadmap, commercial proposal, acceptance criteria

──────────────────────────────────────────

# 1. Executive Summary

This project is a playable gameplay prototype / vertical slice, not a finished MVP.

The core match loop is real and valuable: 6-unit deck → summon → merge → auto-combat → waves/bosses → leak ends the match. Art, prefabs, combat feedback, and hub UI shells already exist.

Relative to the GDD, overall completion remains approximately 35–40%. The largest gaps are: global active-ability loadout, enemy/boss special mechanics, progression economy, leagues/indirect PvP, and durable meta systems.

## Client decision answer (short)

Yes — the project can realistically be repaired and completed into a proper MVP.

We recommend continue + partial refactor, not a full greenfield rebuild. Keep the match foundation; rebuild the ability product model and content data layer; implement missing GDD systems on top.

| Area | Rough GDD MVP completion |
| --- | --- |
| Core match loop (board/summon/merge/mana/combat) | 65–75% |
| Unit roster + first-pass combat identities | 55–65% |
| Active ability system (GDD: 2 of 8 loadout abilities) | 10–15% (wrong model today) |
| Enemy roster + special mechanics | 20–30% |
| Meta progression (levels, cards, runes, leagues) | 5–15% |
| Competitive layer (replay opponent, medals) | ~0–5% |
| Meta UI shells (shop/gift/quest/events/rank) | 25–40% UI / ~5% real systems |
| Overall GDD MVP | ~35–40% |

──────────────────────────────────────────

# 2. Product Direction (Locked — Option A)

Per client direction, development will follow Option A from the GDD.

## 2.1 Confirmed product rules

6-unit deck selection before the match (already present; keep and harden).

2 global active abilities selected before the match from an unlocked ability pool.

Active abilities are independent of the selected tower. In-match Ability / Ability_2 buttons cast the pre-selected global actives only.

Unit abilities remain passive / identity-based (on-hit, aura, interval, drag-specials such as Shapeshifter / Light Fairy). Units do not own the global active loadout.

The current tower-selected ability button system (HeroAbilityButtonController binding to the selected tower) is temporary prototype UX only. It is not the final implementation and must not be expanded as the product ability system.

## 2.2 Separation of systems going forward

| Layer | Purpose | Examples |
| --- | --- | --- |
| Global Active Abilities | Pre-match loadout (pick 2), manual cast, cooldowns | Meteor Strike, Frost Nova, Mana Surge, Radiant Cleanse, Arcane Overclock, Execution Sigil (+ Gravity Well / Barrier Pulse if schedule allows) |
| Unit Identity / Passive Skills | Always on or auto-triggered from the unit | Frost slow on hit, Fire AoE on hit, Poison DoT, Enchantress aura, Gold Spirit mana ticks, Zeus chain on hit |
| Board Utilities | Special drag interactions | Shapeshifter copy, Light Fairy upgrade |

## 2.3 Prototype ability system — explicit status

Keep: unit passive scripts and combat hooks (Tower.AttackHit, status effects, VFX pools) as the base for identity skills.

Do not expand: tower-selection → ability-button binding as a feature path.

Replace for MVP: pre-match 2-ability picker + global cast controller wired to the existing two battle HUD buttons.

──────────────────────────────────────────

# 3. Continue vs Rebuild — Clear Recommendation

## 3.1 Direct answers

| Question | Answer |
| --- | --- |
| Should the project continue? | Yes. |
| Should it be partially refactored? | Yes — targeted refactor of ability UX, content data layer, enemy behaviors, and progression foundations. |
| Should anything be rebuilt? | Yes — rebuild the active-ability product system and enemy special-mechanic framework. Do not rebuild the whole game from zero. |

## 3.2 Recommendation summary

Continue the existing project with a controlled partial refactor + selective rebuild.

A full rewrite would discard working summon/merge/combat, 11 heroes × 6 levels of prefabs, routes, combat juice, audio, and hub art/UI — months of recoverable value. The current codebase is prototype-shaped, but the match spine is solid enough to carry an MVP if Option A is enforced early.

## 3.3 Systems to KEEP (as-is or with light cleanup)

Board / cells / placement ownership (TowerBoardCell, BoardTower)

Summon loop (SummonManager)

Merge rules & drag (MergeManager, BoardTowerDrag)

Mana + rising summon cost (ManaManager)

Core tower combat + bullets (Tower, Bullet)

Enemy path following + leak end condition

Wave timing shell (WaveBossManager as orchestrator, later data-fed)

Combat feedback / pooling / status presentation

UnitData ScriptableObjects + level 1–6 prefab pipeline

Unit passive identity abilities (reclassified as passives; remove manual-global misuse)

Battle flow gating (BattleFlowState)

Game over stats presentation shell

Scenes, art, animations, audio assets, hub visual canvases

## 3.4 Systems to REFACTOR

Pre-match flow: extend deck select → also select 2 global actives

Ability button controller: stop binding to selected tower; bind to match loadout

TowerAbilityBase split: passive unit skills vs global active ability runtime

Currency / mana separation (Water vs in-match mana clarity)

Naming map: GDD names ↔ prefabs ↔ roles (Zeus/Thunder Oracle, Princess/Shield Priestess, etc.)

WaveBossManager: move compositions/scaling into ScriptableObject data

Hub UI controllers: replace fake timers/Debug.Log claims with real state where MVP requires it

Singleton coupling hotspots that block Option A wiring

## 3.5 Systems to REBUILD (new or replace)

Global Active Ability system (catalog, loadout, cast, cooldown, upgrades later)

Enemy behavior framework (shield, split, mana leech, elite casts, boss phases)

GDD enemy/boss mechanic set (even simplified telegraph versions)

Progression foundation (Gold/Gems/Unit Cards/Runes, local save model)

Minimal league + opponent comparison (async/fake replay first is acceptable for MVP)

Unit out-of-match progression slice (start with Skill 1–3 unlocks; full 6-skill tree can be post-MVP if needed)

──────────────────────────────────────────

# 4. Repair Plan (Practical)

## 4.1 Fix first (immediate / Phase 0–1)

Lock Option A in docs, scenes, and sprint backlog (done in this revision).

Freeze naming map: GDD unit/enemy/boss ↔ project assets.

Inventory all current “manual” unit abilities and mark each as Passive-only vs Temporary-prototype-button.

Disable or isolate tower-selected ability binding from the product path (keep code only if needed for temporary demos).

Stabilize BattleScene / Main_UI flow, null refs, summon lock timing, and Android smoke build checklist.

Separate wallet currencies from in-match mana conceptually in code and UI labels.

## 4.2 Refactor next

Pre-match loadout UI/data: 6 units + 2 actives.

Global ability cast service + HUD buttons.

Reclassify existing unit scripts as identity/passives (Skill 1 equivalents).

Introduce ScriptableObjects for Active Abilities, Enemy Definitions, Wave Tables.

Slim Enemy / Tower responsibilities where new systems attach.

## 4.3 Remain as-is for now

Merge randomness rules and max level 6

Core projectile combat feel

Existing combat VFX/audio presentation

Hub page navigation shells (Home/Heroes/Guild/Rank) as visual containers

Gift/Quest/Event cosmetic canvases (unless a milestone explicitly wires real rewards)

Full ranked backend / live multiplayer (out of MVP repair scope)

## 4.4 Do NOT expand until redesigned

Tower-selected ability UX as a product feature

More one-off ability MonoBehaviours duplicated across all 6 level prefabs without a data/trigger plan

Fake meta claims presented as finished progression

Full 6-skill-per-unit endgame trees before Skill 1–3 + global actives exist

Live-ops season tools, IAP economy depth, or authoritative anti-cheat ranked servers

──────────────────────────────────────────

# 5. MVP Roadmap (Phased)

Target MVP cut (aligned with GDD §19, schedule-aware):

Core combat loop hardened

11 units with clear passive identity (Skill 1 focus)

Pre-match 6 units + 2 global actives

Launch ability pool: 6 core actives first (Meteor Strike, Frost Nova, Mana Surge, Radiant Cleanse, Arcane Overclock, Execution Sigil); Gravity Well + Barrier Pulse as stretch

Enemy set: 6 normals + 3 elites + 3 bosses with readable special mechanics (simplified OK)

Simple account economy + unit/ability upgrade slice

Basic medals/league + opponent comparison (recorded/fake curve acceptable for v1)

Android playable build

## Phase 1 — Project stabilization / cleanup (Week 1–2)

Naming map freeze

Option A enforcement in backlog

Build/scene stability, null-safety, input edge cases

Currency/mana cleanup

Prototype ability path quarantined

Baseline Android build

## Phase 2 — Ability system correction (Week 3–5)

ActiveAbility ScriptableObject catalog

Pre-match pick 2 actives

Global cast + cooldown UI on existing Ability buttons

Implement 6 launch actives

Keep unit passives; remove dependence on selected tower for globals

## Phase 3 — Enemy & boss mechanics (Week 5–8)

EnemyDefinition + behavior components

Normal mechanics: shield, split/swarm pressure, mana leech, speed/tank roles

Elites: suppressor, rank drain, herald aura (simplified telegraphs)

Bosses: tank check, summon/adds check, debuff/disable check

Wave composition tables

## Phase 4 — Unit system improvements (Week 7–9)

Role clarity pass for all 11 units

Passive identity tuning + missing role coverage (boss-killer / protection)

Optional merge-level thresholds for Skill-style spikes (lightweight)

Prefab/data consistency across levels 1–6

## Phase 5 — Progression foundation (Week 9–11)

Inventory: Gold, Gems, Unit Cards, Runes

Local save model (JSON/Scriptable save; replace critical PlayerPrefs usage)

Out-of-match unit level + unlock Skill 1–3

Active ability upgrade ladder (milestone levels)

Medals + league movement from match outcome vs opponent score

Opponent comparison v1 (preauthored or recorded curve)

## Phase 6 — UI integration (Week 11–13)

Pre-match loadout screens polished

In-match HUD: mana, summon, 2 actives, wave/boss, opponent comparison readout

Heroes upgrade UI wired to real data

Rank/league UI wired to real medals

Game over rewards grant real inventory

Stub-only pages clearly marked or lightly wired

## Phase 7 — Android testing & polish (Week 13–16)

Device performance (URP mobile), heat/frame budget

Touch UX, safe area, resolution variants

Soft-lock/crash pass

Balance smoke tests

Acceptance pack + known-issues list

MVP candidate build

Phases intentionally overlap slightly where dependencies allow (enemies can start while abilities finish).

──────────────────────────────────────────

# 6. Development Proposal

## 6.1 Estimated timeline

| Plan | Duration | Notes |
| --- | --- | --- |
| Recommended MVP repair | 14–16 weeks | Option A + enemies + progression foundation + Android polish |
| Aggressive / reduced content | 10–12 weeks | 6 actives, simplified elites/bosses, thinner progression |
| Full GDD maximalist (all 8 actives + full 6-skill trees + deep live-ops) | 20+ weeks | Not recommended as first MVP gate |

Assumes focused delivery with the team in §7, timely art/design answers, and no major scope adds mid-flight.

## 6.2 Estimated development cost

Costs below are engineering + implementation QA estimates for the Recommended MVP repair plan. Art creation beyond existing assets, original music packs, backend servers, store publishing fees, and user-acquisition are excluded unless added by change order.

| Item | Estimate |
| --- | --- |
| Stabilization + Option A ability correction | 20–25% of total |
| Enemy/boss mechanics + unit identity pass | 25–30% |
| Progression + leagues/opponent v1 | 20–25% |
| UI integration + Android polish + acceptance | 20–25% |
| Total effort | ~560–720 productive hours |
| Commercial estimate band | USD $5,600 – $10,800 |

Rate basis used for the band: blended delivery rate approximately USD $10 - $15/hr. (Unity gameplay + systems + mobile QA).

Final quote can be fixed-price per milestone after kickoff scope sign-off. If the client prefers a different commercial region/rate card, the hour estimate still applies and price scales linearly.

## 6.3 Milestone breakdown, deliverables, inclusion / exclusion

### Milestone M0 — Kickoff & Stabilization (Week 1–2)

Deliverables

Revised audit accepted (this document)

Naming map spreadsheet/doc

Option A technical design note (active vs passive)

Stable debug Android build of current prototype

Risk register + sprint plan

Included: cleanup, build pipeline check, quarantine of tower-selected ability UX

Excluded: new GDD features beyond stabilization

Acceptance criteria

Project opens/builds without blocking errors

Match loop playable on at least one Android device/profile

Naming map signed off

Tower-selected ability path documented as non-product / disabled in MVP scenes

### Milestone M1 — Ability System Correction (Week 3–5)

Deliverables

Pre-match: select 6 units + 2 global actives

6 launch active abilities implemented and castable

HUD buttons independent of tower selection

Unit passives still function without owning global buttons

Included: Meteor Strike, Frost Nova, Mana Surge, Radiant Cleanse, Arcane Overclock, Execution Sigil (v1 values)

Excluded: full ability upgrade tree UI depth; Gravity Well/Barrier Pulse unless ahead of schedule

Acceptance criteria

Feature selectable in-game (pre-match loadout)

Both actives visible, cooldown-readable, and testable in battle

Casting does not require selecting a tower

Works on Android build

QA verified against a written ability checklist

### Milestone M2 — Enemy & Boss Mechanics (Week 5–8)

Deliverables

Behavior framework + data hooks

6 normal + 3 elite + 3 boss mechanic passes (simplified telegraphs allowed)

Wave composition driven by data tables

Included: readable specials that force targeting/CC/boss-DPS/hybrid decisions

Excluded: every advanced secondary boss behavior from long-form GDD lore text

Acceptance criteria

Each roster entry has an identifiable mechanic or role pressure

Elites/bosses are visually/priority distinct

Match remains completable and failable by leak

Android build + QA checklist signed

### Milestone M3 — Unit System Improvements (Week 7–9)

Deliverables

Role clarity for all 11 units

Passive identity balance pass

Prefab/data consistency for levels 1–6

Lightweight merge-threshold hooks if required by design

Included: Skill-1 quality bar for MVP

Excluded: full permanent Skill 4–6 endgame kit for every unit

Acceptance criteria

Each unit has a clear combat purpose in-game

No broken level prefab references for 1–6

Android + QA verified

### Milestone M4 — Progression Foundation (Week 9–11)

Deliverables

Inventory currencies: Gold, Gems, Unit Cards, Runes

Local durable save

Unit upgrade + ability upgrade slice

Medals/leagues v1 + opponent comparison v1

Rewards granted from match end

Included: earnable progression loop sufficient for retention demo

Excluded: full live backend, season pass, IAP catalog depth, guild systems

Acceptance criteria

Progression values persist between sessions

Upgrades visibly affect match power or unlocks

League/medal state changes from match outcome

Android + QA verified

### Milestone M5 — UI Integration (Week 11–13)

Deliverables

Integrated pre-match, battle HUD, heroes, rank, results screens

Opponent comparison visible in/after match

Stub pages either wired minimally or clearly non-MVP

Included: GDD-critical UX readability goals for combat and loadout

Excluded: full shop/gift/quest/event live-ops depth

Acceptance criteria

Critical flows selectable and understandable without debug keys

Visible and testable end-to-end

Android + QA verified

### Milestone M6 — Android Testing & MVP Candidate (Week 13–16)

Deliverables

Performance/polish pass

Crash/soft-lock pass

Balance smoke

MVP candidate build + known issues + acceptance pack

Included: shippable prototype-quality Android MVP candidate

Excluded: store ASO, soft-launch live-ops staffing, backend ranked integrity hardening

Acceptance criteria

MVP feature set from signed scope playable on target Android devices

No Critical/Blocker open bugs without waiver

QA verified + client playtest sign-off

## 6.4 What’s included in the Recommended MVP package

Option A ability architecture

6 global actives (8th-pool stretch optional)

11 units with passive identities

Enemy roster mechanics for MVP set

Progression foundation + leagues/opponent v1

Android MVP candidate build

Documentation / acceptance packs per milestone

## 6.5 What’s excluded (unless added by change order)

Full greenfield rewrite

Real-time multiplayer

Production backend / anti-cheat ranked servers

Complete 6-skill trees for all units at launch depth

Deep monetization/IAP/shop live economy

Full quest/event/gift live-ops

New full art/animation overhaul beyond wiring existing assets

UA/marketing/store publishing operations

## 6.6 Payment structure (proposed)

| Stage | % | Trigger |
| --- | --- | --- |
| Kickoff / M0 start | 30% | Contract + kickoff |
| M1 complete (Ability correction) | 20% | Acceptance criteria met |
| M2–M3 complete (Enemies + Units) | 20% | Acceptance criteria met |
| M4–M5 complete (Progression + UI) | 20% | Acceptance criteria met |
| M6 MVP candidate accepted | 10% | Final acceptance / waiver list signed |

Fixed-price milestone contracts preferred. Scope changes use written change orders with timeline/cost impact before work starts.

──────────────────────────────────────────

# 7. Team

## 7.1 Who would work on the project

Proposed delivery team for the repair-to-MVP plan:

| Role | Responsibility |
| --- | --- |
| Lead Unity / Gameplay Engineer | Architecture decisions, Option A ability system, combat/enemy frameworks, code reviews |
| Gameplay / Systems Programmer | Active abilities, enemy behaviors, progression, ScriptableObject content wiring |
| UI / Client Integration | Pre-match loadout, battle HUD, heroes/rank/results integration |
| Mobile QA (shared) | Android builds, acceptance checklists, regression, device smoke tests |

Team size flexes 2–3 active engineers most weeks, with QA concentrated around milestone exits.

## 7.2 Unity / mobile game experience

The delivery team works in Unity (URP) for portrait mobile games, including:

Session-based midcore loops

Touch-first controls and safe-area UI

Android build, profiling, and device validation

Prototype-to-MVP hardening (turning vertical slices into shippable systems)

## 7.3 ScriptableObjects & data-driven architecture experience

Relevant practice for this project’s refactor:

Content catalogs via ScriptableObjects (units, abilities, enemies, waves, rewards)

Separating data / rules / presentation / persistence

Editor tooling to batch-wire prefabs and validate content

Avoiding “one unique script per content piece” where shared triggers suffice

## 7.4 Domain systems experience (matched to this GDD)

| Domain | Relevance |
| --- | --- |
| Ability systems | Global cooldowns, loadouts, targeted/AoE casts, upgrade ladders |
| Status effects | Slow, poison, stun, cleanse, attack-speed debuffs, shields |
| Progression | Soft currencies, cards/runes, unlock gates, persistent save |
| URP mobile optimization | Draw-call/overdraw awareness, pooling, UI canvas hygiene, frame-budget passes |

This is exactly the skill mix required to repair the current prototype into Option A without discarding the working match spine.

──────────────────────────────────────────

# 8. Acceptance Criteria (Standard Gate for Every Milestone)

Unless a milestone lists extra rules, every milestone must meet all of the following:

Feature selectable in-game through normal player UI (no hidden debug-only path for core acceptance features).

Visible and testable — QA can observe the feature, reproduce it from a written checklist, and capture evidence (video/screenshots/logs).

Works on Android build — verified on at least one agreed target device/API profile for that milestone.

QA verified — checklist signed; Critical/Blocker defects fixed or explicitly waived by client in writing.

Scope honesty — excluded items are not presented as complete; stubs remain labeled if still present.

No regression of the core loop — summon, merge, combat, leak-fail still function.

Milestone-specific criteria are listed under §6.3.

──────────────────────────────────────────

# 9. Project Structure & Architecture Snapshot (Reference)

## 9.1 Folder map

Assets/
├── Animation/
├── Design/
├── Documentation/      ← this audit package
├── Editor/
├── Plans/
├── Resources/
├── Scenes/             BattleScene, Main_UI
├── Script/             gameplay & UI modules
├── Settings/           URP
├── Sprite/
├── Tile_Asset_Map/
└── _Prefabs/           Units, Enemies, HeroAbilities, Bullets

## 9.2 Current architecture style

Classic Unity MonoBehaviour + singleton managers, partial ScriptableObject data (UnitData), event hooks for kills/leaks/hits. Suitable for a prototype; MVP needs a stronger data-driven layer for actives, enemies, and waves (refactor path above), not a full engine rewrite.

## 9.3 Current vs Option A (important)

| Topic | Today | Option A target |
| --- | --- | --- |
| Pre-match | 6 units | 6 units + 2 global actives |
| Ability buttons | Bind to selected tower | Bind to match loadout only |
| Unit scripts | Mixed passive + manual | Passive / identity only |
| Enemy specials | Mostly stats/visuals | Behavior components + data |
| Progression | Thin PlayerPrefs wallet | Cards/runes/levels/leagues foundation |

──────────────────────────────────────────

# 10. GDD Feature Matrix (Condensed)

| Feature | Status |
| --- | --- |
| 5×5 board, summon, merge Lv1–6, mana, leak end | Done / strong |
| Pre-match 6-unit deck | Done |
| Pre-match 2 global actives | Missing — rebuild under Option A |
| Unit passive identities | Partial — keep & improve |
| 8 GDD global actives | Missing |
| Enemy specials / elites / designed bosses | Partial assets, missing mechanics |
| Leagues / opponent comparison | Missing / placeholders |
| Economy (cards/runes/upgrades) | Missing / thin |
| Meta UI shells | Partial visuals, mostly stubs |

──────────────────────────────────────────

# 11. Final Recommendation

## Can this project be repaired into a proper MVP, or should it be rebuilt?

Recommendation: Repair and complete — do not full-rebuild.

## Technical reasoning

The expensive, high-risk gameplay spine already works. Board, summon, merge, combat, pathing, leak-fail, unit prefab ladder, and combat presentation would all be recreated at high cost in a rewrite, with no guarantee of equal feel.

The failures are concentrated and redesignable. The wrong ability product model, missing enemy behaviors, and stubbed progression are serious — but they are bounded subsystems, not proof that the whole codebase is unusable.

Option A gives a clear correction path. By quarantining tower-selected abilities and building global actives + passives separation, the team stops digging the prototype hole and starts matching the GDD.

A full rebuild would reset calendar time while reintroducing the same design risks (merge RNG, balance, mobile performance) that this prototype has already partially solved.

MVP is reachable in one focused program (about 14–16 weeks) if scope stays honest: 6 launch actives, simplified enemy telegraphs, progression foundation, Android candidate — not every live-ops system in the long GDD.

## Conditions for success

Client locks Option A (done in this document).

No expansion of the temporary tower-selected ability UX.

Milestone acceptance is enforced (§8).

Stretch goals (extra actives, deep skill trees, live backend) stay behind the MVP gate.

## Bottom line for the client

Continue development on this project.

Partially refactor architecture and content pipelines.

Rebuild the active-ability system and enemy-mechanic framework.

Keep the match foundation and content assets.

This is the fastest credible path to a GDD-aligned, Android-playable MVP.

──────────────────────────────────────────

# Appendix A — File Quick Reference

| Concern | Start here |
| --- | --- |
| Match phase | Assets/Script/Battle/BattleFlowState.cs |
| Waves / bosses / leak | Assets/Script/Enemy/Boss/WaveBossManager.cs |
| Summon | Assets/Script/Summon/SummonManager.cs |
| Merge | Assets/Script/Merge/MergeManager.cs |
| Unit combat | Assets/Script/Unit/Tower.cs, Bullet.cs |
| Unit data | Assets/Script/Unit/UnitData.cs |
| Current abilities (prototype) | Assets/Script/Abilities/* |
| Tower-selected buttons (temporary) | Assets/Script/Abilities/HeroAbilityButtonController.cs |
| Enemy status/combat | Assets/Script/Enemy/Enemy.cs |
| Deck select | Assets/Script/Deck/DeckSelectionManager.cs |
| Wallet | Assets/Script/Currency/CurrencyManager.cs |
| Hub UI | Assets/Script/MainMenu/MainMenuUI.cs |

# Appendix B — Document control

| Version | Date | Notes |
| --- | --- | --- |
| v1 | 2026-08-01 | Initial architecture/status audit |
| v2 | 2026-08-03 | Client feedback revision — Option A lock, continue/repair recommendation, repair plan, phased MVP roadmap, commercial proposal, team, acceptance criteria, final recommendation |